Project Name:

Smart Home Security & Monitoring System

Iteration-0: Planning Phase

Course Section: CS B

Group Members:

- Fahad Jameel i210394

- Shaffin Imam i212963

- Ahmed Javeed 	i221067

Course: Software Engineering

1. Introduction

We’re a small team of students working on a Smart Home Security & Monitoring System project. In this document, we’ll outline our initial planning including our problem statement, envisioned features, user stories, team roles, working agreements

2. Problem Statement

| The problem of | an increase in crime rates in large cities |
| --- | --- |
| affects | middle-income homeowners |
| the impact of which is | uncertainty in the safety and security of homeowners and their belongings |
| a successful solution would be | a flexible, cost-effective home security system that’s easy to set up, integrates well with existing alarm monitoring, and provides real-time alerts and controls |

3. Envisioned Features

- User Registration & Login

- Profile Management

- Sensor Setup & Configuration (motion sensors, door/window sensors, cameras)

- Real-Time Alerts & Notifications

- Activity Logs (system events, sensor triggers)

- Remote Arm/Disarm

- Live Video Feed

- Scheduling Lights & Devices

- Zone Management

- Integration with Third-Party Alarm Services

- Energy Usage Monitoring (optional)

- Guest Access / Temporary Codes

- Emergency Services Integration

- System Health Dashboard

- Automated Alerts for System Failures (sensor offline, low battery)

4. Product Backlog (User Stories)

We brainstormed and came up with 25 user stories that capture the core needs.

- User Registration

  - As a new homeowner, I want to create a secure account so that I can access my home security dashboard.

- User Login

  - As a returning user, I want to log in with my credentials so that I can manage my home security features.

- Edit Profile

  - As a homeowner, I want to update my personal details so that I can keep my contact information current.

- Add Motion Sensor

  - As a homeowner, I want to add a motion sensor to my system so that I can detect any movement when I’m away.

- Add Door Sensor

  - As a homeowner, I want to install a door sensor so that I can be alerted when the door opens unexpectedly.

- Remote Arm/Disarm

  - As a homeowner, I want to arm or disarm my security system from anywhere so that I can control access to my house.

- Push Notifications

  - As a homeowner, I want to receive push notifications on my phone so that I’m immediately alerted if something unusual happens.

- Email/SMS Alerts

  - As a homeowner, I want to get email or SMS alerts so that I can stay informed even if I’m not using the app.

- View Activity Log

  - As a homeowner, I want to see a history of all sensor triggers and system actions so that I can review any suspicious events.

- Live Camera Feed

- As a homeowner, I want to watch a live feed from my cameras so that I can check on my property in real time.

- Playback Recorded Footage

- As a homeowner, I want to review recorded clips so that I can investigate what happened when I wasn’t looking.

- Schedule Lights

- As a homeowner, I want to set schedules for my lights so that I can simulate someone being home while I’m away.

- Zone Management

- As a homeowner, I want to group sensors by zones so that I can easily monitor specific areas (like upstairs vs. downstairs).

- Third-Party Alarm Service

- As a homeowner, I want to connect my system to a professional alarm service so that the police or security company are notified in a real emergency.

- System Status Overview

- As a homeowner, I want a dashboard that shows me which sensors are active or offline so that I can quickly see if anything needs attention.

- Low-Battery Alerts

- As a homeowner, I want to be notified when a sensor’s battery is low so that I can replace it before it fails.

- Add/Remove Users

- As a homeowner, I want to manage additional users (family, friends) so that they can access or monitor my system.

- Guest Access Code

- As a homeowner, I want to create a temporary code for guests or maintenance people so that they can enter my house without triggering alarms.

- Smart Lock Integration

- As a homeowner, I want my smart locks to integrate with the security system so that the doors automatically lock when I arm the system.

- Mobile App Interface

- As a homeowner, I want a dedicated mobile app so that I can quickly check on my home from my phone.

- Voice Assistant Support

- As a tech-savvy user, I want to control my security system through voice commands (e.g., Alexa, Google Home) so that I can arm/disarm hands-free.

- Multi-Language Support

- As a bilingual user, I want the interface to support multiple languages so that I can comfortably navigate the system.

- Emergency Services Button

- As a homeowner, I want a panic/emergency button in the app so that I can immediately call for help.

- Night Mode

- As a homeowner, I want a “night mode” that only monitors doors and windows so that I don’t trigger the alarm by moving around inside.

- Monthly Activity Report

- As a homeowner, I want a monthly summary of system activity so that I can spot any unusual patterns.

5. Roles and Responsibilities

We decided on these roles for our group:

- Product Owner (PO) – Ahmad Javeed

  - Communicates with stakeholders and clarifies requirements.

  - Maintains and prioritizes the product backlog.

- Scrum Master (SM) – Fahad

  - Facilitates meetings (daily stand-ups, sprint planning, retros).

  - Removes any blockers and ensures the team follows the agreed-upon process.

- Development Team

  - Fahad (Front-End): Focuses on UI design, responsive layout, and user experience.

  - Shaffin Imam (Back-End): Sets up the server, database, and core system logic.

  - Ahmad Javeed (QA & Integration): Oversees testing, bug tracking, and ensures everything integrates smoothly.

6. Team Agreement

- Communication Methods

  - We’ll use a WhatsApp group for quick updates.

  - Trello is our main tool for tracking tasks and progress.

- Response Times

  - We’ll do our best to respond to team messages within 6 hours.

  - On weekends, responses might be slower, but we’ll still check in at least once a day.

- Meeting Attendance

  - We’ll hold a virtual meeting on google meet every Monday at 10 PM.

  - Everyone should join unless they have an urgent reason not to.

  - If someone can’t attend, they must read the meeting notes afterward.

- Meeting Format

  - Fahad (Scrum Master) will lead the meeting.

  - One person will take notes and post them on Trello so we have a written record.

  - Everyone is expected to share progress, roadblocks, and next steps.

- Preparation

  - Before each meeting, we review the Trello board and update our tasks.

  - If we’re stuck, we mention it in the group chat so we can address it during the meeting.

- Version Control

  - We’re using GitHub.

  - Each new feature or bug fix will be developed on a separate branch.

  - We’ll merge into main only after at least one team member reviews the code.

- Division of Work

  - The PO (Ahmed Javeed) will prioritize stories.

  - Each dev team member chooses stories based on their skill set and interest, with an eye on balancing the workload.

- Assignment Submission

  - Final check is done at least 24 hours before the deadline.

  - Fahad (Scrum Master) will handle the upload to Google Classroom.

  - We’ll do a quick internal review to confirm the document or code is correct.

- Contingency Planning

  - If someone drops out or becomes inactive, we’ll redistribute tasks and notify the instructor if needed.

  - Repeated no-shows will be handled by a one-on-one conversation, and if it persists, we’ll escalate.

  - We all agree to maintain academic integrity no plagiarism or copying code from unauthorized sources.

7. GitHub Repository

- Repository Link: https://github.com/Fahad-Jameel/SmartHomeSecurity

- Screenshot:

8. Trello Board Snapshots

- Snapshot #1: Product Backlog

- Snapshot #2: Sprint Backlog